Appendix A - UAT Plan and Readiness Record

| Project and client | Loanstar Seafarer Lending Platform ¦ Loan Star Lending Group Corp. |
| --- | --- |
| StartupLab Project Owner | ________________________________ |
| UAT objective | Confirm that the Loanstar Seafarer Lending Platform performs the approved borrower onboarding, credit underwriting, committee review, loan release, collection management, accounting, administration, and access control functions correctly in real business use, before the system is handed over. |
| System, environment, and version | UAT/staging environment (link/build/version to be confirmed by the Project Owner before testing begins) |
| Approved scope | 14 modules across five functional areas: Borrower & Agent Onboarding (Borrower Portal, Registration & Account, Agent Leads); Underwriting Workflow (CSA Intake & Computation, CIG Verification, Committee Approval, LRA Loan Release); Post-Disbursement & Servicing (Briefings, Accounts Receivable Masterlist & Ledger, Collector DCR, Remedial Portfolio); Management & Administration (Reports Dashboard, Dashboard Hub, Admin User & Role Management); System-Wide Controls (Authentication, Password Reset, Role-Based Access Control, Route Redirection). |
| Not included | Reports AI Assistant Drawer is excluded as backend endpoints are not active in this release; Legal policy pages (Privacy Policy, Terms of Service, Disclosure Statement) in footer point to placeholder spans; Session persistence (Remember Me) relies on standard browser cookie retention without custom persistent token overrides. |
| Acceptance criteria | Each test case in Appendix B is marked Passed only when the actual result matches the expected result exactly during test execution. A module is considered accepted when all of its test cases are Passed or Accepted with Minor Actions per the UAT Decision Rules in POL-006 section 8.4. |
| Testing dates | Start: ____________ End: ____________ Time zone: ____________ |
| Client testers | ________________________________ (name, role, module assignment - to be completed by the Client Main Contact) |
| Client data owner | ________________________________ |
| Authorized client approver | ________________________________ |
| Test data status | [ ] Sample approved [ ] UAT load complete [ ] Exceptions: ____________ |
| Issue method | Appendix C - UAT Issue Log (see companion document) |
| Retesting method | Project Owner internally verifies the fix, then the original client tester repeats the affected test case and records the retest result in the Retest Result column below. |
| Result choices | Accepted ¦ Accepted with Minor Actions ¦ Retesting Needed ¦ Not Accepted |
| Target approval date | ________________________________ |
| Readiness confirmation | ________________________________ (Project Owner name, signature, date) |

Appendix B - UAT Test Cases

Each test case follows the POL-006 Appendix B field set. Actual Result, Status, Evidence, Comments/Issue ID, and Retest Result are left blank for the client tester to complete during the UAT session.

BORROWER & AGENT ONBOARDING

Borrower Registration & Account Setup  (Tester and role: Borrower / Public)

| Test case ID | UAT-001 |
| --- | --- |
| Business task | Register a new borrower account - valid data |
| Requirement reference | Borrower Registration & Account Setup (TC-AUTH-009) |
| Tester and role | Borrower / Public |
| Starting condition | The tester has an email address not previously registered in Loanstar. |
| Test data | First Name: Juan, Last Name: Dela Cruz, Email: juan.delacruz.test@example.com, Password: Password123!, Mobile: 09171234567, Civil Status: Married. |
| Steps | 1. From the login page (/login), click 'Create an account'. 2. Enter First name and Last name (both required). 3. Enter a valid, unique email address. 4. Enter a password of at least 8 characters. 5. Optionally enter mobile phone number, date of birth, and civil status. 6. Click 'Create account'. |
| Expected result | The registration succeeds. A confirmation screen appears instructing the tester to check their email ('Check your email'). A confirmation link is dispatched via the authentication system; following the link directs the user to /login?redirect=/borrower and signs them in. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-002 |
| --- | --- |
| Business task | Register with an already-registered email |
| Requirement reference | Borrower Registration & Account Setup (TC-AUTH-010) |
| Tester and role | Borrower / Public |
| Starting condition | The email address being entered is already registered in Loanstar. |
| Test data | Existing Email: borrower@loanstar.local, Password: Password123!, First Name: Juan, Last Name: Dela Cruz. |
| Steps | 1. Navigate to the registration page (/register). 2. Fill in First name, Last name, and the existing registered email address. 3. Enter a password of at least 8 characters. 4. Click 'Create account'. |
| Expected result | An error banner appears stating: 'An account with this email already exists.' The account is not duplicated and the tester remains on the registration form. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-003 |
| --- | --- |
| Business task | Register - password too short (< 8 characters) |
| Requirement reference | Borrower Registration & Account Setup (TC-AUTH-011) |
| Tester and role | Borrower / Public |
| Starting condition | The tester is on the registration page (/register). |
| Test data | First Name: Juan, Last Name: Dela Cruz, Email: new.borrower@example.com, Short Password: 'pass12'. |
| Steps | 1. Navigate to the Borrower Registration screen (/register). 2. Fill in First name, Last name, and a unique email address. 3. In the Password field, type a password with fewer than 8 characters (e.g., 'pass12'). 4. Click 'Create account'. |
| Expected result | The browser blocks form submission, displaying a warning message indicating that the password must meet the minimum 8-character length requirement. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-004 |
| --- | --- |
| Business task | Register - missing required fields |
| Requirement reference | Borrower Registration & Account Setup (TC-AUTH-012) |
| Tester and role | Borrower / Public |
| Starting condition | The tester is on the registration page (/register). |
| Test data | Empty First Name; Last Name: Santos, Email: maria.santos@example.com, Password: Password123!. |
| Steps | 1. Navigate to the Borrower Registration screen (/register). 2. Leave the First name field empty. 3. Fill in Last name, Email, and a valid Password. 4. Click 'Create account'. |
| Expected result | The form does not submit. The browser highlights the First name field as required. The same required-field enforcement applies individually to Last Name, Email, and Password. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-005 |
| --- | --- |
| Business task | Update account profile - name and phone (/account) |
| Requirement reference | Borrower Registration & Account Setup (TC-AUTH-013) |
| Tester and role | Borrower / Public |
| Starting condition | The tester is signed in to any role and is on the general user settings page (/account). |
| Test data | New Full Name: 'Capt. Roberto Reyes Jr.', Phone Number: '09189876543'. |
| Steps | 1. Navigate to the Account Profile & Settings screen (/account). 2. In the Personal Information section, update the Full name field. 3. Update the Phone number field. 4. Click 'Save account'. |
| Expected result | A success alert 'Account saved.' appears. Reloading the page confirms that the new Full name and Phone number have permanently saved in the system. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-006 |
| --- | --- |
| Business task | Toggle notification preferences (/account) |
| Requirement reference | Borrower Registration & Account Setup (TC-AUTH-014) |
| Tester and role | Borrower / Public |
| Starting condition | The tester is signed in on /account. |
| Test data | In-App Notifications: Toggle Off, Email Notifications: Toggle On, SMS Notifications: Toggle On. |
| Steps | 1. On the Account Profile & Settings screen (/account), scroll to the Notification Channels section. 2. Toggle the 'In-App notifications' switch to Off. 3. Click 'Save account'. 4. Reload the page. |
| Expected result | A success message appears. After page reload, the In-App notifications switch remains in the Off position, confirming user preference persistence. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-007 |
| --- | --- |
| Business task | Upload profile avatar (/account) |
| Requirement reference | Borrower Registration & Account Setup (TC-AUTH-015) |
| Tester and role | Borrower / Public |
| Starting condition | The tester is signed in on /account. A valid JPG or PNG image (< 2MB) is available on the local machine. |
| Test data | Image file: avatar-profile.jpg (JPEG format, 400x400 px, 150 KB). |
| Steps | 1. On the Account Profile & Settings screen (/account), click the 'Upload photo' button in the Profile Photo section. 2. Select the valid image file from the file picker dialog. 3. Wait for the upload to complete. |
| Expected result | The avatar image updates immediately to display the uploaded photo, and a success confirmation indicates the photo was uploaded and stored in the system storage. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Borrower Portal & Loan Application  (Tester and role: Borrower)

| Test case ID | UAT-008 |
| --- | --- |
| Business task | View borrower dashboard - no applications (empty state) |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-001) |
| Tester and role | Borrower |
| Starting condition | The tester is signed in as a Borrower account with no past or active loan applications. |
| Test data | Fresh borrower account credentials (e.g., newly registered user). |
| Steps | 1. Sign in as a Borrower. 2. Observe the dashboard screen at the Borrower Portal Dashboard (/borrower). |
| Expected result | The dashboard displays an empty state banner with welcome guidance and a prominent 'Start application' action button. No inactive or broken tables appear. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-009 |
| --- | --- |
| Business task | Start a new Seafarer loan application |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-002) |
| Tester and role | Borrower |
| Starting condition | The tester is signed in as a Borrower with no in-progress application blocking new intake. |
| Test data | Segment: Seafarer, Requested Amount: PHP 100,000, Term: 6 months. |
| Steps | 1. On the Borrower Portal Dashboard (/borrower), click the 'Start application' button. 2. In the loan segment popup window, select 'Seafarer'. 3. Click the confirmation button to start the application. |
| Expected result | A new loan application is created in draft status and the browser navigates directly to the application detail and document upload workspace (/borrower/applications/[id]). |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-010 |
| --- | --- |
| Business task | Start an SME loan application |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-003) |
| Tester and role | Borrower |
| Starting condition | The tester is signed in as a Borrower eligible to apply for business financing. |
| Test data | Segment: SME, Entity Type: Corporate, Payment Schedule: Monthly. |
| Steps | 1. On the Borrower Portal Dashboard (/borrower), click 'Start application'. 2. In the segment popup window, select 'SME'. 3. Select the Entity Type ('Corporate' or 'Individual'). 4. Select the Payment Schedule (e.g., 'Monthly', 'Bi-Monthly', or 'Weekly'). 5. Confirm the popup window selection. |
| Expected result | An SME loan application record is generated with the selected entity type and payment frequency, navigating the user to the SME application workspace. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-011 |
| --- | --- |
| Business task | View active application status & document progress on dashboard |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-004) |
| Tester and role | Borrower |
| Starting condition | The tester has an active loan application in progress (e.g., status: Documents Pending or Under Review). |
| Test data | Existing application ID with 2 of 5 required documents uploaded. |
| Steps | 1. Sign in as a Borrower and view /borrower. 2. Observe the active application card. |
| Expected result | The dashboard displays the current application status badge, application reference number, next step guidance, and an accurate document upload completion progress percentage bar. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-012 |
| --- | --- |
| Business task | Delete a draft application |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-005) |
| Tester and role | Borrower |
| Starting condition | The tester has an unsubmitted loan application in 'Draft' status. |
| Test data | Draft application record ID. |
| Steps | 1. On the Borrower Portal Dashboard (/borrower), locate the draft application card. 2. Click the 'Delete draft' button. 3. In the confirmation dialog ('Delete this draft application?'), click 'Delete draft'. |
| Expected result | The draft application is deleted. The active application card disappears and the dashboard returns to the empty state with the 'Start application' option visible. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-013 |
| --- | --- |
| Business task | View application history list |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-006) |
| Tester and role | Borrower |
| Starting condition | The tester's borrower account has past completed or terminal loan records (e.g., Paid Off, Denied, or Cancelled). |
| Test data | Borrower account with 2 or more historical loan records (e.g., Paid Off, Denied). |
| Steps | 1. On the Borrower Portal Dashboard (/borrower), scroll to the Loan history section. 2. Observe the table columns: Application, Type, Amount, Status, and Filed. |
| Expected result | A table lists historical applications showing Application Number, Status Badge, Loan Product/Segment, Created Date, and an 'Open' action link. Pagination controls activate if items exceed 5. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-014 |
| --- | --- |
| Business task | Filter loan history by status |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-007) |
| Tester and role | Borrower |
| Starting condition | The tester's borrower account has at least two historical past loan applications with different terminal statuses (e.g., Paid Off and Denied). |
| Test data | Status filter selection: 'Paid Off'. |
| Steps | 1. On the Borrower Portal Dashboard (/borrower), scroll down to the Loan history section. 2. Click the filter chip labeled 'Filter' (next to the search box). 3. Select 'Paid Off' from the dropdown menu. 4. Observe the filtered history table rows. 5. Click the '×' clear control on the active filter chip (or select 'All statuses' from the dropdown). |
| Expected result | The filter chip updates to display 'Status: Paid Off' with a clear control (×). The history table dynamically filters to show only applications with the 'Paid Off' status badge, hiding non-matching records. Clicking × or selecting 'All statuses' restores the full loan history list. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-015 |
| --- | --- |
| Business task | View individual application details |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-008) |
| Tester and role | Borrower |
| Starting condition | The tester has at least one active or submitted application. |
| Test data | Application ID in 'csa_intake' or 'cig_verification' status. |
| Steps | 1. From /borrower or the history table, click 'Open' or 'Continue' on an application. 2. Observe the workspace page at the Loan Applications workspace /borrower/applications/[id]. |
| Expected result | The application workspace displays the status timeline, required document checklist, document upload buttons with status indicators, and application data review panels. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-016 |
| --- | --- |
| Business task | View outstanding balance and payment schedule on active loan |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-009) |
| Tester and role | Borrower |
| Starting condition | The tester has a fully disbursed, active servicing loan (status: loan_active / released). |
| Test data | Active loan account with principal balance PHP 120,000, Monthly Amortization PHP 23,000. |
| Steps | 1. Sign in as a Borrower with an active loan. 2. On the Borrower Portal Dashboard (/borrower), inspect the active servicing loan card. |
| Expected result | The dashboard displays summary cards showing Total Outstanding Balance, Monthly Amortization Amount, Loan Account Number, and a 'View loan' link. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-017 |
| --- | --- |
| Business task | Start a Reloan application |
| Requirement reference | Borrower Portal & Loan Application (TC-BOR-010) |
| Tester and role | Borrower |
| Starting condition | The borrower has an existing active or completed loan in an eligible servicing status (satisfying canStartReloan criteria). |
| Test data | Eligible borrower account with good repayment standing. |
| Steps | 1. On the Borrower Portal Dashboard (/borrower), locate the header action button labeled 'Apply for reloan'. 2. Click 'Apply for reloan'. 3. In the popup window, select the loan segment and terms. 4. Confirm the popup window. |
| Expected result | A new reloan application tagged as renewal loan is initialized, carrying forward verified personal profile data and opening the reloan application workspace. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Agent Leads Management  (Tester and role: Agent)

| Test case ID | UAT-018 |
| --- | --- |
| Business task | View agent lead queue & KPI cards |
| Requirement reference | Agent Leads Management (TC-AGT-001) |
| Tester and role | Agent |
| Starting condition | The tester is signed in with the Agent role (agent@loanstar.local). |
| Test data | Agent credentials; existing lead records in various stages. |
| Steps | 1. Sign in as an Agent. 2. Navigate to the Agent Leads Portal (/agent). 3. Observe the leads dashboard. |
| Expected result | The Agent portal displays summary count cards ('Awaiting link', 'Gathering docs', 'Docs ready') and a table listing all leads assigned to the agent with borrower name, segment, and pipeline status. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-019 |
| --- | --- |
| Business task | Filter leads by pipeline stage |
| Requirement reference | Agent Leads Management (TC-AGT-002) |
| Tester and role | Agent |
| Starting condition | The agent has leads across different pipeline stages. |
| Test data | Stage filter chips: 'Awaiting link', 'Gathering docs', 'Docs ready'. |
| Steps | 1. On the Agent Leads Portal (/agent), click the 'Gathering docs' filter chip. 2. Observe the table rows. 3. Click the 'Docs ready' filter chip. 4. Click 'All stages'. |
| Expected result | The table instantly filters to display only leads corresponding to the clicked stage chip. Clicking 'All stages' restores the entire lead queue. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-020 |
| --- | --- |
| Business task | Filter leads by status - open vs converted |
| Requirement reference | Agent Leads Management (TC-AGT-003) |
| Tester and role | Agent |
| Starting condition | The agent has both active open leads and leads that have converted to applications. |
| Test data | Status chips: 'All', 'Open', 'Converted'. |
| Steps | 1. On the Agent Leads Portal (/agent), click the 'Converted' status chip. 2. Observe the lead rows. 3. Click the 'Open' status chip. |
| Expected result | Filtering by Converted displays leads that successfully became loan applications. Filtering by Open displays active prospective leads. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-021 |
| --- | --- |
| Business task | Create a new lead |
| Requirement reference | Agent Leads Management (TC-AGT-004) |
| Tester and role | Agent |
| Starting condition | The tester is signed in as an Agent and is on the Agent Leads Portal (/agent). |
| Test data | Borrower Name: 'Danilo Cruz', Business / Agency Name: 'Magsaysay Maritime'. |
| Steps | 1. Click the 'New lead' button on the Agent Leads Portal (/agent). 2. In the 'Start a lead' popup modal, enter the Borrower name (e.g., 'Danilo Cruz'). 3. Optionally enter the Business / agency name (e.g., 'Magsaysay Maritime'). 4. Click 'Create lead'. |
| Expected result | The modal closes and the browser automatically navigates to the Agent Lead Workspace (/agent/leads/[id]) to manage intake document checklists. Returning to /agent shows the new lead at the top of the Open leads queue. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-022 |
| --- | --- |
| Business task | Filter leads by segment - Seafarer |
| Requirement reference | Agent Leads Management (TC-AGT-005) |
| Tester and role | Agent |
| Starting condition | The lead queue contains leads from multiple segments (Seafarer, SME, Individual). |
| Test data | Segment filter chip: 'Seafarer'. |
| Steps | 1. On the Agent Leads Portal (/agent), click the 'Seafarer' segment filter chip. 2. Observe the table. |
| Expected result | The lead list shows exclusively leads tagged with the Seafarer teal badge. SME and Individual leads are hidden. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-023 |
| --- | --- |
| Business task | View lead history |
| Requirement reference | Agent Leads Management (TC-AGT-006) |
| Tester and role | Agent |
| Starting condition | Historical lead interaction logs exist. |
| Test data | Date range: All presets. |
| Steps | 1. From the Agent Leads Portal (/agent), navigate to the History view (/agent/history). 2. Observe the historical log entries. |
| Expected result | A chronological history table displays past lead status transitions, conversion dates, and borrower creation timestamps. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

UNDERWRITING & LOAN PROCESSING WORKFLOW

Customer Service Assistant (CSA) - Intake & Computation  (Tester and role: Customer Service Assistant (CSA))

| Test case ID | UAT-024 |
| --- | --- |
| Business task | View CSA application queue & KPI cards |
| Requirement reference | Customer Service Assistant (CSA) - Intake & Computation (TC-CSA-001) |
| Tester and role | Customer Service Assistant (CSA) |
| Starting condition | The tester is signed in as a CSA (csa@loanstar.local). |
| Test data | CSA portal access at the Customer Service Assistant (CSA) Loan Intake queue (/csa). |
| Steps | 1. Sign in as CSA. 2. Navigate to the Customer Service Assistant (CSA) Loan Intake queue (/csa). 3. Observe the queue header and table. |
| Expected result | The CSA queue displays four summary metric cards at the top of the page ('In queue', 'Needs attention', 'Documents', 'In negotiation') and a table of pending intake applications. |
| Actual result |  |
| Status |  |
| Evidence | pp |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-025 |
| --- | --- |
| Business task | View application detail from CSA queue |
| Requirement reference | Customer Service Assistant (CSA) - Intake & Computation (TC-CSA-002) |
| Tester and role | Customer Service Assistant (CSA) |
| Starting condition | There is at least one application in the CSA intake queue. |
| Test data | Application reference number from queue. |
| Steps | 1. From the Customer Service Assistant (CSA) Loan Intake queue (/csa), click on an application row. 2. Observe the workspace at the CSA Loan Application Workspace /csa/applications/[id]. |
| Expected result | The application workspace opens, showing Borrower details, the Document Checklist panel, Screening Checks, Initial Interview notes, and the Loan Computation panel. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-026 |
| --- | --- |
| Business task | Place an application on hold |
| Requirement reference | Customer Service Assistant (CSA) - Intake & Computation (TC-CSA-003) |
| Tester and role | Customer Service Assistant (CSA) |
| Starting condition | An application is open in CSA detail view in an active intake status. |
| Test data | Hold reason: 'Waiting for original signed POEA contract and proof of allottee relationship'. |
| Steps | 1. On /csa/applications/[id], scroll to the Endorse to CIG / Hold section. 2. In the input box labeled 'Reason file cannot be endorsed', enter the hold reason. 3. Click the 'Record hold' button. |
| Expected result | The button executes, the application status transitions to 'On Hold' (on_hold), and the hold reason is prominently displayed on the file and recorded in the audit trail. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-027 |
| --- | --- |
| Business task | Clear a hold on an application |
| Requirement reference | Customer Service Assistant (CSA) - Intake & Computation (TC-CSA-004) |
| Tester and role | Customer Service Assistant (CSA) |
| Starting condition | An application in CSA view is currently in 'on_hold' status. |
| Test data | Held application record ID. |
| Steps | 1. Open the held application on /csa/applications/[id]. 2. Locate and click the 'Clear hold' button. 3. In the confirmation popup window ('Clear hold?'), click 'Yes, clear hold'. |
| Expected result | The hold is removed, the confirmation dialog closes, and the application status reverts to its active intake state ready for endorsement. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-028 |
| --- | --- |
| Business task | Endorse an application to CIG |
| Requirement reference | Customer Service Assistant (CSA) - Intake & Computation (TC-CSA-005) |
| Tester and role | Customer Service Assistant (CSA) |
| Starting condition | All intake prerequisites are complete: required checklist items verified, NCL screening passed, initial interview recorded, and loan computation completed. |
| Test data | Complete intake file with endorsement readiness indicator showing 'All requirements met - Ready to endorse to CIG'. |
| Steps | 1. Open the completed file on /csa/applications/[id]. 2. Verify that the 'Endorse to CIG' button is active and enabled. 3. Click 'Endorse to CIG'. |
| Expected result | The endorsement is processed immediately (status updates to 'cig_verification'). The file moves out of the CSA queue and appears in the CIG verification queue. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-029 |
| --- | --- |
| Business task | View and update loan computation |
| Requirement reference | Customer Service Assistant (CSA) - Intake & Computation (TC-CSA-006) |
| Tester and role | Customer Service Assistant (CSA) |
| Starting condition | An application is open in CSA detail view with editable intake status. |
| Test data | Principal Amount: PHP 150,000, Term: 6 months, Monthly Basic Salary: USD 2,000. |
| Steps | 1. Scroll to the Loan Computation section on /csa/applications/[id]. 2. Review the computed Gross Loan, Processing Fees, Net Proceeds, and Monthly Amortization. 3. Adjust the requested loan amount or term. 4. Click 'Save computation'. |
| Expected result | The computation engine recalculates figures using half-up rounding rules. The debt-to-income coverage ratio updates and the new schedule is saved. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-030 |
| --- | --- |
| Business task | Filter CSA queue - Needs Attention |
| Requirement reference | Customer Service Assistant (CSA) - Intake & Computation (TC-CSA-007) |
| Tester and role | Customer Service Assistant (CSA) |
| Starting condition | The CSA queue contains applications with blockers or overdue items. |
| Test data | Work filter chip: 'Needs Attention'. |
| Steps | 1. On the Customer Service Assistant (CSA) Loan Intake queue (/csa), click the 'Needs Attention' filter chip. 2. Observe the filtered rows. |
| Expected result | Only applications with active blockers (such as deficient documents, unverified identity, or hold reasons) are shown in the table. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Credit Investigation Group (CIG) - Verification & Investigation  (Tester and role: Credit Investigator (CIG))

| Test case ID | UAT-031 |
| --- | --- |
| Business task | View CIG verification queue |
| Requirement reference | Credit Investigation Group (CIG) - Verification & Investigation (TC-CIG-001) |
| Tester and role | Credit Investigator (CIG) |
| Starting condition | The tester is signed in as a CIG officer (cig@loanstar.local). |
| Test data | CIG portal access at the Credit Investigation Group (CIG) Verification queue (/cig). |
| Steps | 1. Sign in as CIG. 2. Navigate to the Credit Investigation Group (CIG) Verification queue (/cig). 3. Observe the verification queue table. |
| Expected result | The CIG queue displays applications endorsed from CSA, showing borrower name, manning agency, rank, embarkation timeline, and investigation status. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-032 |
| --- | --- |
| Business task | Open an application for verification |
| Requirement reference | Credit Investigation Group (CIG) - Verification & Investigation (TC-CIG-002) |
| Tester and role | Credit Investigator (CIG) |
| Starting condition | An application is available in the CIG queue. |
| Test data | Application ID in CIG queue. |
| Steps | 1. Click on an application row in /cig. 2. Observe the verification detail workspace (/cig/applications/[id]). |
| Expected result | The verification workspace opens, providing access to CI verification forms (Manning Agency verification, Crewing Manager confirmation, References, Inspection reports). |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-033 |
| --- | --- |
| Business task | Cancel an application from CIG |
| Requirement reference | Credit Investigation Group (CIG) - Verification & Investigation (TC-CIG-003) |
| Tester and role | Credit Investigator (CIG) |
| Starting condition | An application is open in CIG detail view in an active verification stage. |
| Test data | Cancellation Reason: 'Vessel departure cancelled by foreign principal; employment contract rescinded.' |
| Steps | 1. On /cig/applications/[id], click the 'Cancel Application' button in the action bar. 2. In the popup window ('Cancel Application'), enter the cancellation reason (minimum 3 characters). 3. Click 'Cancel Application' to confirm. |
| Expected result | The application status changes to 'Cancelled' (cancelled). An audit event is logged with the reason, and the file is archived from active verification queues. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-034 |
| --- | --- |
| Business task | Schedule a callback for a pending verification |
| Requirement reference | Credit Investigation Group (CIG) - Verification & Investigation (TC-CIG-004) |
| Tester and role | Credit Investigator (CIG) |
| Starting condition | An application is open in CIG detail view requiring follow-up with the manning agency. |
| Test data | Callback Date: Tomorrow 10:00 AM |
| Steps | 1. On /cig/applications/[id], click 'Schedule callback'. 2. In the popup window, select the scheduled date and time. 3. Enter the purpose notes. 4. Click 'Save callback'. |
| Expected result | A confirmation appears. The callback is registered on the application and added to the CIG Callbacks queue at the CIG Scheduled Callbacks screen (/cig/callbacks). |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-035 |
| --- | --- |
| Business task | View and resolve scheduled callbacks in CIG callbacks queue |
| Requirement reference | Credit Investigation Group (CIG) - Verification & Investigation (TC-CIG-005) |
| Tester and role | Credit Investigator (CIG) |
| Starting condition | At least one scheduled callback exists. |
| Test data | Target scheduled callback record. |
| Steps | 1. Navigate to the CIG Scheduled Callbacks screen (/cig/callbacks). 2. Inspect the list of pending callbacks. 3. On the target callback, click 'Mark resolved'. |
| Expected result | The callback status updates to resolved, and the item is cleared from the active pending callback list. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Credit Committee - Review, Approval & Negotiation  (Tester and role: Credit Committee Member / Approver)

| Test case ID | UAT-036 |
| --- | --- |
| Business task | View committee queue & KPI cards |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-001) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | The tester is signed in as a Credit Committee member (committee@loanstar.local). |
| Test data | Committee portal access at the Credit Committee Approval Portal (/committee). |
| Steps | 1. Sign in as Committee. 2. Navigate to the Credit Committee Approval Portal (/committee). 3. Observe the queue. |
| Expected result | The committee queue displays five summary cards ('In queue', 'Needs decision', 'On hold', 'In negotiation', 'TAT overdue (5d+)') and a table of applications awaiting credit decision. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-037 |
| --- | --- |
| Business task | View application for committee decision |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-002) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | An application is in 'For Approval' status in the committee queue. |
| Test data | Application reference number from committee queue. |
| Steps | 1. From the Credit Committee Approval Portal (/committee), click on an application row. 2. Observe the decision workspace at the Committee Decision Workspace /committee/applications/[id]. |
| Expected result | The page displays borrower background, CI verification summary, loan computation sheet, risk score, and current committee voting tallies. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-038 |
| --- | --- |
| Business task | Record an Approve vote |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-003) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | The tester has not yet voted on the open application. |
| Test data | Vote: Approve, Remarks: 'Applicant meets debt service ratio and employment stability criteria.' |
| Steps | 1. On /committee/applications/[id], locate the voting section. 2. Click the 'Vote Approve' button. 3. Confirm the vote. |
| Expected result | The tester's vote is recorded as Approved. The approval tally increments immediately on the voting card. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-039 |
| --- | --- |
| Business task | Record a Deny vote |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-004) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | The tester has not yet voted on the open application. |
| Test data | Vote: Deny, Denial Reason: 'Debt-to-income ratio exceeds allowable ceiling; unfavorable allottee history.' |
| Steps | 1. On /committee/applications/[id], locate the voting section. 2. Click the 'Vote Deny' button. 3. Enter the denial rationale and confirm. |
| Expected result | The tester's vote is recorded as Denied. The denial tally updates on the voting overview. |
| Actual result |  |
| Status | pp |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-040 |
| --- | --- |
| Business task | Place application on committee hold |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-005) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | An application is open in committee decision view. |
| Test data | Hold Reason: 'Requires higher credit authority / Executive Committee review for exposure > PHP 250k.' |
| Steps | 1. In the action buttons area, click 'Hold'. 2. In the dialog, enter the hold justification. 3. Click confirm. |
| Expected result | The application transitions to Committee Hold. It appears in the 'On Hold' summary metric count and moves out of the active decision queue. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-041 |
| --- | --- |
| Business task | Move application to term negotiation |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-006) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | An application is open in committee decision view. |
| Test data | Counter-offer terms: Loan Amount PHP 120,000, 4 months term. |
| Steps | 1. Open the Negotiation panel on the application page. 2. Propose counter-terms and submit. 3. Observe the application status. |
| Expected result | Status updates to 'in_negotiation' (Negotiating Terms). The counter-offer is transmitted to the borrower and logged in negotiation history. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-042 |
| --- | --- |
| Business task | Resend committee decision email |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-007) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | A final committee decision (approved or denied) has been rendered on the application. |
| Test data | Decided application with borrower email juan.delacruz@example.com. |
| Steps | 1. On /committee/applications/[id], locate the Decision Email status section. 2. Click the 'Resend email' button. 3. In the popup window ('Resend decision email?'), click confirm. |
| Expected result | A success alert appears confirming the decision email was re-dispatched to the borrower's registered inbox. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-043 |
| --- | --- |
| Business task | Filter and sort committee queue by turnaround time (TAT) |
| Requirement reference | Credit Committee - Review, Approval & Negotiation (TC-COM-008) |
| Tester and role | Credit Committee Member / Approver |
| Starting condition | Multiple applications exist in the committee queue with varying queue durations. |
| Test data | TAT Overdue KPI card or TAT column sort. |
| Steps | 1. On the Credit Committee Approval Portal (/committee), click the 'TAT Overdue' summary metric card or click the TAT column header. 2. Observe the queue order. |
| Expected result | Applications exceeding standard turnaround time thresholds are highlighted with warning indicators and sorted to the top of the queue. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Loan Release Assistant (LRA) - Disbursement & Promissory Note  (Tester and role: Loan Release Assistant (LRA))

| Test case ID | UAT-044 |
| --- | --- |
| Business task | View LRA release queue & bucket categories |
| Requirement reference | Loan Release Assistant (LRA) - Disbursement & Promissory Note (TC-LRA-001) |
| Tester and role | Loan Release Assistant (LRA) |
| Starting condition | The tester is signed in as an LRA officer (lra@loanstar.local). |
| Test data | LRA portal access at the Loan Release Authorization (LRA) Disbursement queue (/lra). |
| Steps | 1. Sign in as LRA. 2. Navigate to the Loan Release Authorization (LRA) Disbursement queue (/lra). 3. Observe the queue categories and summary cards. |
| Expected result | The LRA release queue displays summary cards ('Active in queue', 'Setup / encoding', 'Awaiting briefing', 'Ready to release') and categorizes files into release buckets (Ready, Setup, Briefing, Other, Completed). |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-045 |
| --- | --- |
| Business task | View application in the release pipeline |
| Requirement reference | Loan Release Assistant (LRA) - Disbursement & Promissory Note (TC-LRA-002) |
| Tester and role | Loan Release Assistant (LRA) |
| Starting condition | An application is at the LRA stage (status: lra_pending or release_signing). |
| Test data | Application reference number from LRA queue. |
| Steps | 1. On the Loan Release screen (/lra), click on an approved loan application row. 2. Review the release workspace at the LRA Disbursement Workspace /lra/applications/[id]. |
| Expected result | The release workspace opens, displaying the borrower's personal details, approved loan terms (loan amount, interest rate, term, and monthly repayment), disbursement release options, and documents ready for generation. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-046 |
| --- | --- |
| Business task | Initialize release processing and configure release path |
| Requirement reference | Loan Release Assistant (LRA) - Disbursement & Promissory Note (TC-LRA-003) |
| Tester and role | Loan Release Assistant (LRA) |
| Starting condition | An application is in 'lra_pending' status awaiting release setup. |
| Test data | Release Path: 'With PDC', Disbursement Channel: 'Direct Bank Deposit (BDO Unibank)'. |
| Steps | 1. On /lra/applications/[id], click 'Start processing'. 2. In the Release Path selector, select 'With PDC' (or 'Without PDC'). 3. Click 'Save path'. |
| Expected result | The release path is saved. The application advances into release setup/signing, enabling document generation and PDC schedule builder tools. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-047 |
| --- | --- |
| Business task | Filter LRA queue by status - Ready |
| Requirement reference | Loan Release Assistant (LRA) - Disbursement & Promissory Note (TC-LRA-004) |
| Tester and role | Loan Release Assistant (LRA) |
| Starting condition | Applications exist in various release stages. |
| Test data | Status chip: 'Ready'. |
| Steps | 1. On the Loan Release Authorization (LRA) Disbursement queue (/lra), click the 'Ready' status filter chip. 2. Observe the filtered table. |
| Expected result | Only applications in 'release_ready' status (all signatures recorded, pre-departure briefing checked off, PDCs confirmed) are displayed. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-048 |
| --- | --- |
| Business task | View LRA history |
| Requirement reference | Loan Release Assistant (LRA) - Disbursement & Promissory Note (TC-LRA-005) |
| Tester and role | Loan Release Assistant (LRA) |
| Starting condition | Disbursed and closed loan files exist. |
| Test data | LRA History view at the LRA Disbursement History screen (/lra/history). |
| Steps | 1. Navigate to the LRA Disbursement History screen (/lra/history). 2. Observe the historical records. |
| Expected result | A complete audit list of disbursed loans and closed release files is displayed with disbursement voucher dates and amounts. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

POST-DISBURSEMENT, SERVICING & RECOVERY

Pre-Departure Briefings  (Tester and role: Briefing Officer / CSA)

| Test case ID | UAT-049 |
| --- | --- |
| Business task | View briefings queue |
| Requirement reference | Pre-Departure Briefings (TC-BRF-001) |
| Tester and role | Briefing Officer / CSA |
| Starting condition | The tester is signed in with Briefing Officer access (collection_head@loanstar.local). |
| Test data | Briefings queue at the Pre-Departure Briefings queue (/collector/briefings). |
| Steps | 1. Sign in as Briefing Officer. 2. Navigate to the Pre-Departure Briefings queue (/collector/briefings). 3. Observe the briefing queue table. |
| Expected result | Applications awaiting pre-departure briefing sign-off are listed with borrower name, manning agency, scheduled embarkation, and days waiting. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-050 |
| --- | --- |
| Business task | Complete a borrower briefing sign-off |
| Requirement reference | Pre-Departure Briefings (TC-BRF-002) |
| Tester and role | Briefing Officer / CSA |
| Starting condition | An application is pending briefing in the queue. |
| Test data | Target briefing record ID. |
| Steps | 1. Locate the borrower record on /collector/briefings. 2. Click the briefing acknowledgment action button. 3. Confirm the briefing check-off. |
| Expected result | A success message appears: 'Briefing checked off — file is ready for release.' The file advances to release_ready status and clears from the briefing queue. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Accounts Receivable (AR) - Masterlist & Ledger  (Tester and role: AR Accounting Officer)

| Test case ID | UAT-051 |
| --- | --- |
| Business task | View AR masterlist & portfolio KPIs |
| Requirement reference | Accounts Receivable (AR) - Masterlist & Ledger (TC-AR-001) |
| Tester and role | AR Accounting Officer |
| Starting condition | The tester is signed in as an AR Officer (ar@loanstar.local). |
| Test data | AR Masterlist at the Accounts Receivable (AR) Management screen (/ar). |
| Steps | 1. Sign in as AR Accounting. 2. Navigate to the Accounts Receivable (AR) Management screen (/ar). 3. Observe the masterlist overview. |
| Expected result | The AR Masterlist displays portfolio summary metrics and a comprehensive table of loan accounts with Account Number, Borrower Name, Principal, Balance, Status, and Aging Bucket. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-052 |
| --- | --- |
| Business task | Filter masterlist by account status - Active |
| Requirement reference | Accounts Receivable (AR) - Masterlist & Ledger (TC-AR-002) |
| Tester and role | AR Accounting Officer |
| Starting condition | Loan accounts exist across multiple statuses (Active, Paid, Default, Remedial). |
| Test data | Status chip: 'Active'. |
| Steps | 1. On the Accounts Receivable (AR) Management screen (/ar), click the 'Active' status filter chip. 2. Observe the table. |
| Expected result | The masterlist filters to show only actively amortizing accounts. Accounts marked paid off or in remedial default are hidden. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-053 |
| --- | --- |
| Business task | Filter masterlist by aging bucket - 91+ |
| Requirement reference | Accounts Receivable (AR) - Masterlist & Ledger (TC-AR-003) |
| Tester and role | AR Accounting Officer |
| Starting condition | Past-due loan accounts exist in the portfolio. |
| Test data | Aging filter chip: '91+'. |
| Steps | 1. On the Accounts Receivable (AR) Management screen (/ar), click the '91+' aging filter chip. 2. Observe the table rows. |
| Expected result | The table displays only accounts with delinquency exceeding 90 days past due, highlighted with danger badges. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-054 |
| --- | --- |
| Business task | View individual loan account detail & ledger |
| Requirement reference | Accounts Receivable (AR) - Masterlist & Ledger (TC-AR-004) |
| Tester and role | AR Accounting Officer |
| Starting condition | At least one active loan account exists in the masterlist. |
| Test data | Loan account reference number (e.g., LA-2026-0001). |
| Steps | 1. On the Accounts Receivable (AR) Management screen (/ar), click on a loan account row. 2. Observe the ledger at the Accounts Receivable (AR) Masterlist /ar/masterlist/[id]. |
| Expected result | The account ledger displays loan disbursement details, full amortization schedule, posted payment transactions, outstanding principal, and penalty calculations. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-055 |
| --- | --- |
| Business task | View AR DCR list |
| Requirement reference | Accounts Receivable (AR) - Masterlist & Ledger (TC-AR-005) |
| Tester and role | AR Accounting Officer |
| Starting condition | Daily Collection Reports have been submitted by field collectors. |
| Test data | AR DCR portal at the AR Collection Verification screen (/ar/dcr). |
| Steps | 1. Navigate to the AR Collection Verification screen (/ar/dcr). 2. Inspect the submitted collection reports. |
| Expected result | The DCR overview lists submitted reports with collector name, collection date, total cash/check remittances, and reconciliation status. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-056 |
| --- | --- |
| Business task | View AR history |
| Requirement reference | Accounts Receivable (AR) - Masterlist & Ledger (TC-AR-006) |
| Tester and role | AR Accounting Officer |
| Starting condition | Historical accounting transactions exist. |
| Test data | AR History view at the AR Payment History screen (/ar/history). |
| Steps | 1. Navigate to the AR Payment History screen (/ar/history). 2. Inspect historical entries. |
| Expected result | A ledger audit log displays historical payment postings, internal account transfers, and rounding adjustments with timestamps. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Collector Operations & Daily Collection Report (DCR)  (Tester and role: Collector)

| Test case ID | UAT-057 |
| --- | --- |
| Business task | View collector dashboard & KPIs |
| Requirement reference | Collector Operations & Daily Collection Report (DCR) (TC-COL-001) |
| Tester and role | Collector |
| Starting condition | The tester is signed in as a Collector (collector@loanstar.local). |
| Test data | Collector portal at the Collector Portfolio Overview (/collector). |
| Steps | 1. Sign in as Collector. 2. Navigate to the Collector Portfolio Overview (/collector). 3. Observe the dashboard. |
| Expected result | The collector dashboard displays summary cards ('Assigned', 'Needs attention', 'Pending proofs', 'DCRR draft') and links to collection activities. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-058 |
| --- | --- |
| Business task | View assigned accounts list |
| Requirement reference | Collector Operations & Daily Collection Report (DCR) (TC-COL-002) |
| Tester and role | Collector |
| Starting condition | The collector has loan accounts assigned to their portfolio. |
| Test data | Assigned accounts at the Collector Accounts Workspace (/collector/accounts). |
| Steps | 1. Navigate to the Collector Accounts Workspace (/collector/accounts). 2. Observe the accounts table. |
| Expected result | All assigned accounts are listed with borrower name, contact details, next installment due date, outstanding balance, and action buttons. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-059 |
| --- | --- |
| Business task | View individual account loan file and payment history |
| Requirement reference | Collector Operations & Daily Collection Report (DCR) (TC-COL-003) |
| Tester and role | Collector |
| Starting condition | An assigned account exists in the collector's list. |
| Test data | Target borrower account row. |
| Steps | 1. On the Collector Accounts Workspace (/collector/accounts), locate the borrower row. 2. Click the 'Loan File' button. 3. Observe the loan file page at the Collector Accounts Workspace /collector/accounts/[id]/loan-file. |
| Expected result | The loan file page opens, displaying all scheduled installments, payment dates, posted receipts, and running balance. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-060 |
| --- | --- |
| Business task | Create a new DCR with payment allocation |
| Requirement reference | Collector Operations & Daily Collection Report (DCR) (TC-COL-004) |
| Tester and role | Collector |
| Starting condition | Unallocated borrower collections are available for reporting at the Daily Collection Report (DCR) screen (/collector/dcr). |
| Test data | Collection Amount: PHP 15,000, Payment Channel: Cash, Receipt No: OR-889102. |
| Steps | 1. Navigate to the Daily Collection Report (DCR) screen (/collector/dcr). 2. Select pending collected payments to allocate. 3. Assign payment amounts to target installments in the allocation popup window. 4. Submit the DCR. |
| Expected result | The DCR is created in 'Submitted' status and forwarded to AR Treasury for verification and deposit reconciliation. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-061 |
| --- | --- |
| Business task | Send payment reminders to borrowers |
| Requirement reference | Collector Operations & Daily Collection Report (DCR) (TC-COL-005) |
| Tester and role | Collector |
| Starting condition | Borrowers have installments approaching due dates or in grace periods. |
| Test data | Collector dashboard action at the Collector Portfolio Overview (/collector). |
| Steps | 1. On the Collector Portfolio Overview (/collector), locate and click the 'Send reminders' button. 2. Wait for the reminder trigger to process. |
| Expected result | A success notification displays the number of reminders sent (for example, 'Sent 1 reminder' or 'Sent 3 reminders'). When applicable, it also states how many were skipped because contact information is missing, SMS is off, or a reminder was already sent. Eligible borrowers receive SMS/email payment reminder alerts according to their channel preferences. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-062 |
| --- | --- |
| Business task | View closed accounts |
| Requirement reference | Collector Operations & Daily Collection Report (DCR) (TC-COL-006) |
| Tester and role | Collector |
| Starting condition | Accounts in the collector's history have completed payoff. |
| Test data | Closed accounts view at the Closed & Paid-off Accounts archive (/collector/closed-accounts). |
| Steps | 1. Navigate to the Closed & Paid-off Accounts archive (/collector/closed-accounts). 2. Observe the list. |
| Expected result | Paid-off and closed accounts are listed with final payoff dates and total collected amounts. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-063 |
| --- | --- |
| Business task | Upload payment proof |
| Requirement reference | Collector Operations & Daily Collection Report (DCR) (TC-COL-007) |
| Tester and role | Collector |
| Starting condition | A recorded payment requires deposit slip or bank receipt proof upload. |
| Test data | Payment proof image: deposit-slip.jpg (< 5MB). |
| Steps | 1. Navigate to the Payment Proof Upload screen (/collector/proofs). 2. Locate a payment requiring proof. 3. Click the upload button, select the image file, and confirm. |
| Expected result | The payment proof is attached to the payment record and marked for accounting verification. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Remedial Management & Past-Due Portfolio  (Tester and role: Remedial Officer / Legal)

| Test case ID | UAT-064 |
| --- | --- |
| Business task | View remedial account queue & severity KPIs |
| Requirement reference | Remedial Management & Past-Due Portfolio (TC-REM-001) |
| Tester and role | Remedial Officer / Legal |
| Starting condition | The tester is signed in as a Remedial Officer (remedial@loanstar.local). |
| Test data | Remedial portal at the Remedial & Delinquent Portfolio screen (/remedial). |
| Steps | 1. Sign in as Remedial. 2. Navigate to the Remedial & Delinquent Portfolio screen (/remedial). 3. Observe the queue overview. |
| Expected result | The remedial queue displays summary metric cards at the top of the page ('Assigned', 'Critical', 'Avg DPD', 'Outstanding') and a table of delinquent accounts. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-065 |
| --- | --- |
| Business task | Filter remedial queue by severity - Critical |
| Requirement reference | Remedial Management & Past-Due Portfolio (TC-REM-002) |
| Tester and role | Remedial Officer / Legal |
| Starting condition | Delinquent accounts exist with various severity classifications (Watch, Elevated, Critical). |
| Test data | Severity chip: 'Critical'. |
| Steps | 1. On the Remedial & Delinquent Portfolio screen (/remedial), click the 'Critical' severity filter chip. 2. Observe the filtered table. |
| Expected result | Only high-risk delinquent accounts categorized as Critical severity (e.g., Days Past Due > 90 days) are displayed. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-066 |
| --- | --- |
| Business task | View remedial account detail and DCR |
| Requirement reference | Remedial Management & Past-Due Portfolio (TC-REM-003) |
| Tester and role | Remedial Officer / Legal |
| Starting condition | At least one remedial account exists in the queue. |
| Test data | Remedial account ID. |
| Steps | 1. Click on an account row in /remedial. 2. Observe the remedial detail view at the Remedial Account Workspace /remedial/accounts/[id]. |
| Expected result | The account workspace displays debt recovery history, demand letter status, payment arrangements, and DCR records. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-067 |
| --- | --- |
| Business task | Filter remedial queue by segment - SME |
| Requirement reference | Remedial Management & Past-Due Portfolio (TC-REM-004) |
| Tester and role | Remedial Officer / Legal |
| Starting condition | Remedial accounts exist from both Seafarer and SME portfolios. |
| Test data | Segment chip: 'SME'. |
| Steps | 1. On the Remedial & Delinquent Portfolio screen (/remedial), click the 'SME' segment filter chip. 2. Observe the list. |
| Expected result | The queue displays exclusively SME commercial accounts in remedial status. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

MANAGEMENT, REPORTING & ADMINISTRATION

Operational Reports & Portfolio Analytics  (Tester and role: Management / Executive)

| Test case ID | UAT-068 |
| --- | --- |
| Business task | View default reports dashboard (Month-to-Date) |
| Requirement reference | Operational Reports & Portfolio Analytics (TC-RPT-001) |
| Tester and role | Management / Executive |
| Starting condition | The tester is signed in with Reports access (super_admin@loanstar.local). |
| Test data | Reports dashboard at the Operational Reports & Portfolio Analytics dashboard (/reports). |
| Steps | 1. Navigate to the Operational Reports & Portfolio Analytics dashboard (/reports). 2. Observe the dashboard. |
| Expected result | The dashboard loads the default Month-to-Date (MTD) view displaying executive panels: Money (Disbursement & Collections), Origination Pipeline, Risk Portfolio, and Staff Performance. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-069 |
| --- | --- |
| Business task | Change report period using date range filter |
| Requirement reference | Operational Reports & Portfolio Analytics (TC-RPT-002) |
| Tester and role | Management / Executive |
| Starting condition | The tester is on /reports. |
| Test data | Date range: From 2026-01-01 To 2026-06-30. |
| Steps | 1. On the Operational Reports & Portfolio Analytics dashboard (/reports), select a custom date range using the date range selector. 2. Wait for the metrics to refresh. |
| Expected result | All metrics update to reflect the selected period. The URL updates with the selected date range. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-070 |
| --- | --- |
| Business task | View origination pipeline breakdown |
| Requirement reference | Operational Reports & Portfolio Analytics (TC-RPT-003) |
| Tester and role | Management / Executive |
| Starting condition | Loan applications exist across various workflow stages. |
| Test data | Origination panel on /reports. |
| Steps | 1. Locate the Origination panel on /reports. 2. Inspect the pipeline stages. |
| Expected result | The panel displays application volume counts across each stage (Intake, Verification, Committee, Release) and highlights stuck files. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-071 |
| --- | --- |
| Business task | View aging report buckets |
| Requirement reference | Operational Reports & Portfolio Analytics (TC-RPT-004) |
| Tester and role | Management / Executive |
| Starting condition | Active loan accounts exist with repayment schedules. |
| Test data | Risk panel on /reports. |
| Steps | 1. Locate the Risk panel on /reports. 2. Observe the aging breakdown. |
| Expected result | Portfolio aging is displayed across standard delinquency buckets (Current, 1-30 Days Past Due, 31-60 Days Past Due, 61-90 Days Past Due, and 91+ Days Past Due) with total balances. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Dashboard Hub & Role Navigation  (Tester and role: Authenticated Staff)

| Test case ID | UAT-072 |
| --- | --- |
| Business task | Super Admin sees full dashboard with all widgets |
| Requirement reference | Dashboard Hub & Role Navigation (TC-DASH-001) |
| Tester and role | Authenticated Staff |
| Starting condition | The tester is signed in as Super Admin (super_admin@loanstar.local). |
| Test data | Super Admin credentials. |
| Steps | 1. Sign in as Super Admin. 2. Navigate to the Unified Dashboard Hub (/dashboard). 3. Observe the widget layout. |
| Expected result | The dashboard displays the widgets and linked cards permitted by the signed-in user's roles. For a Super Admin, this includes widgets for Intake, Computation, Verification, Committee, Negotiation, Leads, Release, AR, Collection, Remedial, Reports, User Management, and Audit Log; Borrower Portal and System Configuration are shown as linked cards. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-073 |
| --- | --- |
| Business task | Staff user with single module accesses Dashboard Hub |
| Requirement reference | Dashboard Hub & Role Navigation (TC-DASH-002) |
| Tester and role | Authenticated Staff |
| Starting condition | The tester is signed in as a staff user with a single module permission (e.g., collector@loanstar.local). |
| Test data | Single-role staff account: collector@loanstar.local / Loanstar2026. |
| Steps | 1. Sign in as Collector. 2. Observe the landing page after authentication. |
| Expected result | The user lands on the Dashboard Hub (/dashboard). The hub displays widgets corresponding to their authorized role (Collection widget) while inaccessible modules are omitted. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-074 |
| --- | --- |
| Business task | Borrower-only user is sent directly to the Borrower portal |
| Requirement reference | Dashboard Hub & Role Navigation (TC-DASH-003) |
| Tester and role | Authenticated Staff |
| Starting condition | The tester is signed in with a borrower-only account. |
| Test data | Borrower credentials (borrower@loanstar.local). |
| Steps | 1. Sign in using registered borrower credentials. 2. Observe the screen displayed after signing in. |
| Expected result | The borrower is taken directly to their Borrower Portal (/borrower) to view their personal loan applications, without seeing internal staff modules. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

User Management & Role Permissions  (Tester and role: System Administrator)

| Test case ID | UAT-075 |
| --- | --- |
| Business task | View users list as Super Admin |
| Requirement reference | User Management & Role Permissions (TC-ADM-001) |
| Tester and role | System Administrator |
| Starting condition | The tester is signed in as Super Admin. |
| Test data | Admin portal at the Staff User & Role Management screen (/admin/users). |
| Steps | 1. Navigate to the Staff User & Role Management screen (/admin/users). 2. Observe the users table. |
| Expected result | The users table displays all system users with Email, Full Name, Active Status badge, and assigned role checkboxes. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-076 |
| --- | --- |
| Business task | Create a new staff user |
| Requirement reference | User Management & Role Permissions (TC-ADM-002) |
| Tester and role | System Administrator |
| Starting condition | The tester is on /admin/users. |
| Test data | Email: new.officer@loanstar.ph, Password: Password123!, Full Name: Maria Santos, Role: Credit Investigator. |
| Steps | 1. Click 'Create user'. 2. In the popup window, enter Email, Password (min 8 chars), and Full name. 3. Select the desired role checkbox (e.g., Credit Investigator). 4. Click 'Create user'. |
| Expected result | The user is created in the authentication system and the system records. The new account appears in the user table with Active status. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-077 |
| --- | --- |
| Business task | Create user - missing required fields |
| Requirement reference | User Management & Role Permissions (TC-ADM-003) |
| Tester and role | System Administrator |
| Starting condition | The 'Create user' popup window is open on /admin/users. |
| Test data | Empty email field; valid password. |
| Steps | 1. Leave the Email field empty. 2. Enter a valid password. 3. Click 'Create user'. |
| Expected result | The form blocks submission and highlights the Email field as required. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-078 |
| --- | --- |
| Business task | Deactivate a user account |
| Requirement reference | User Management & Role Permissions (TC-ADM-004) |
| Tester and role | System Administrator |
| Starting condition | An active non-super-admin user exists in the list. |
| Test data | Target active user account. |
| Steps | 1. Locate the user in the table. 2. Click the 'Deactivate' button. 3. In the confirmation popup window ('Deactivate this account?'), click 'Deactivate'. |
| Expected result | The user's status updates to Inactive. The user can no longer sign in. The button changes to 'Activate'. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-079 |
| --- | --- |
| Business task | Reactivate a deactivated user |
| Requirement reference | User Management & Role Permissions (TC-ADM-005) |
| Tester and role | System Administrator |
| Starting condition | An inactive user exists in the users table. |
| Test data | Target inactive user account. |
| Steps | 1. Locate the inactive user. 2. Click the 'Activate' button. |
| Expected result | The user's status reverts to Active immediately. The user can sign in again. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-080 |
| --- | --- |
| Business task | Assign a new role to an existing user |
| Requirement reference | User Management & Role Permissions (TC-ADM-006) |
| Tester and role | System Administrator |
| Starting condition | A user does not currently have a specific role assigned. |
| Test data | Target user and new role checkbox (e.g., CSA). |
| Steps | 1. On the User Management page (/admin/users), locate the user in the table. 2. In the Roles column, check the checkbox for an unassigned role (such as Credit Investigator). 3. Wait a moment for the selection to register. |
| Expected result | The role is saved immediately in the system, and the new permissions take effect without needing to reload the webpage. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-081 |
| --- | --- |
| Business task | Remove Super Admin role - confirmation required |
| Requirement reference | User Management & Role Permissions (TC-ADM-007) |
| Tester and role | System Administrator |
| Starting condition | A user currently has the Super Admin role assigned. |
| Test data | Target user with Super Admin role. |
| Steps | 1. In the user row, uncheck the Super Admin role checkbox. 2. Observe the confirmation dialog that appears. |
| Expected result | A confirmation popup window ('Remove Super Admin role?') appears warning of administrative privilege loss. The role is not removed until confirmed. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-082 |
| --- | --- |
| Business task | Non-admin cannot access the admin portal |
| Requirement reference | User Management & Role Permissions (TC-ADM-008) |
| Tester and role | System Administrator |
| Starting condition | The tester is signed in as a non-admin user (e.g., Borrower or Collector). |
| Test data | Protected URL: /admin/users. |
| Steps | 1. Sign in to the platform using non-administrative credentials (e.g., CSA or Borrower). 2. In the browser address bar, enter '/admin/users' and press Enter. 3. Observe the system response and destination URL. |
| Expected result | Access is blocked by security access rules. The user is redirected to /dashboard or shown an unauthorized access notice. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

SYSTEM-WIDE CONTROLS & SECURITY

User Authentication & Password Recovery  (Tester and role: Any user)

| Test case ID | UAT-083 |
| --- | --- |
| Business task | Log in with valid credentials |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-001) |
| Tester and role | Any user |
| Starting condition | The tester has registered, active Loanstar credentials. |
| Test data | Email: super_admin@loanstar.local, Password: Loanstar2026. |
| Steps | 1. Navigate to the Login screen (/login). 2. Enter the registered email address. 3. Enter the correct password. 4. Click 'Log in'. |
| Expected result | Authentication succeeds and the user is redirected to their authorized landing page (/dashboard for staff, /borrower for borrowers). |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-084 |
| --- | --- |
| Business task | Log in with wrong password |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-002) |
| Tester and role | Any user |
| Starting condition | The tester is on /login. |
| Test data | Email: super_admin@loanstar.local, Incorrect Password: 'WrongPassword999'. |
| Steps | 1. Enter a valid email address. 2. Enter an incorrect password. 3. Click 'Log in'. |
| Expected result | A red error banner appears indicating invalid login credentials. No session is created and the user remains on /login. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-085 |
| --- | --- |
| Business task | Log in with empty fields |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-003) |
| Tester and role | Any user |
| Starting condition | The tester is on /login. |
| Test data | Empty email and empty password fields. |
| Steps | 1. Leave both Email and Password fields empty. 2. Click 'Log in'. |
| Expected result | The browser prevents form submission and marks the required inputs. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-086 |
| --- | --- |
| Business task | Show and hide password while logging in |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-004) |
| Tester and role | Any user |
| Starting condition | The tester is on /login. |
| Test data | Sample password input. |
| Steps | 1. Type characters into the Password field. 2. Click the eye icon inside the password input. 3. Click the eye icon a second time. |
| Expected result | Clicking the icon toggles the input type between 'password' (masked dots) and 'text' (plain characters). |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-087 |
| --- | --- |
| Business task | Already logged in - redirected away from login page |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-005) |
| Tester and role | Any user |
| Starting condition | The tester has an active authenticated session. |
| Test data | Active session token. |
| Steps | 1. Sign in to the system with valid user credentials to establish an active session. 2. In the browser address bar, enter '/login' and press Enter. 3. Observe the destination URL. |
| Expected result | The platform detects the active session and automatically redirects the user to /dashboard. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-088 |
| --- | --- |
| Business task | Access protected page without logging in |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-006) |
| Tester and role | Any user |
| Starting condition | The tester is not signed in (private browsing window or cleared saved login session). |
| Test data | Target protected URL: /dashboard. |
| Steps | 1. Open a new private browsing window (or log out completely). 2. In the browser address bar, enter '/dashboard' and press Enter. 3. Observe the screen displayed. |
| Expected result | The platform immediately redirects the user to the Login page, requiring valid credentials before granting access to the staff dashboard. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-089 |
| --- | --- |
| Business task | Forgot password - receive reset link |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-007) |
| Tester and role | Any user |
| Starting condition | The tester has a registered account email. |
| Test data | Email: borrower@loanstar.local. |
| Steps | 1. On the Login screen (/login), click 'Forgot password?'. 2. On the Password Reset page (/forgot-password), enter the registered email. 3. Click 'Send reset link'. |
| Expected result | A green success alert appears: 'Check your email for a password reset link.' An email containing the secure password reset link is sent via the authentication system. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-090 |
| --- | --- |
| Business task | Forgot password - empty email field |
| Requirement reference | User Authentication & Password Recovery (TC-AUTH-008) |
| Tester and role | Any user |
| Starting condition | The tester is on /forgot-password. |
| Test data | Empty email field. |
| Steps | 1. Leave the Email field empty. 2. Click 'Send reset link'. |
| Expected result | The browser highlights the Email field as required and does not submit the request. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Role-Based Access Control (RBAC)  (Tester and role: Any role (as specified per case))

| Test case ID | UAT-091 |
| --- | --- |
| Business task | Borrower cannot access CSA portal |
| Requirement reference | Role-Based Access Control (RBAC) (TC-RBAC-001) |
| Tester and role | Any role (as specified per case) |
| Starting condition | The tester is signed in as a Borrower. |
| Test data | Target unauthorized URL: /csa. |
| Steps | 1. Sign in to the platform with Borrower credentials. 2. In the browser address bar, enter '/csa' and press Enter. 3. Observe the system response and view displayed. |
| Expected result | Access is blocked. The borrower is denied access and redirected to /borrower or shown a permission denial. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-092 |
| --- | --- |
| Business task | Collector cannot access the Committee portal |
| Requirement reference | Role-Based Access Control (RBAC) (TC-RBAC-002) |
| Tester and role | Any role (as specified per case) |
| Starting condition | The tester is signed in as a Collector. |
| Test data | Target unauthorized URL: /committee. |
| Steps | 1. Sign in to the platform with Collector credentials. 2. In the browser address bar, enter '/committee' and press Enter. 3. Observe the system response. |
| Expected result | Access is denied. The collector does not see the committee decision queue. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-093 |
| --- | --- |
| Business task | Unauthenticated user is redirected to login |
| Requirement reference | Role-Based Access Control (RBAC) (TC-RBAC-003) |
| Tester and role | Any role (as specified per case) |
| Starting condition | No user is signed in. |
| Test data | Target URL: /borrower. |
| Steps | 1. Open a browser window with no active authenticated session. 2. In the address bar, enter '/borrower' and press Enter. 3. Observe the destination URL. |
| Expected result | The user is immediately redirected to /login?redirect=/borrower. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-094 |
| --- | --- |
| Business task | Agent cannot access the AR Accounting portal |
| Requirement reference | Role-Based Access Control (RBAC) (TC-RBAC-004) |
| Tester and role | Any role (as specified per case) |
| Starting condition | The tester is signed in as an Agent. |
| Test data | Target unauthorized URL: /ar. |
| Steps | 1. Sign in to the platform with Agent credentials. 2. In the browser address bar, enter '/ar' and press Enter. 3. Observe the system response. |
| Expected result | Access is denied. The agent cannot view the AR Masterlist or accounting ledgers. |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Route Handling & Navigation Redirections  (Tester and role: Unauthenticated user)

| Test case ID | UAT-095 |
| --- | --- |
| Business task | Navigating to /signup redirects to /register |
| Requirement reference | Route Handling & Navigation Redirections (TC-UNAUTH-001) |
| Tester and role | Unauthenticated user |
| Starting condition | The user is in any browser session. |
| Test data | Legacy signup URL: /signup. |
| Steps | 1. Open the browser and enter '/signup' into the address bar. 2. Press Enter to navigate to the URL. 3. Observe the redirected page and destination URL. |
| Expected result | The platform automatically intercepts the legacy route and redirects the browser cleanly to the active registration portal at the Borrower Registration screen (/register). |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

| Test case ID | UAT-096 |
| --- | --- |
| Business task | Navigating to /borrower/register redirects to /register |
| Requirement reference | Route Handling & Navigation Redirections (TC-UNAUTH-002) |
| Tester and role | Unauthenticated user |
| Starting condition | The user is in any browser session. |
| Test data | Legacy borrower registration URL: /borrower/register. |
| Steps | 1. Open the browser and enter '/borrower/register' into the address bar. 2. Press Enter to navigate to the URL. 3. Observe the redirected page and destination URL. |
| Expected result | The platform automatically intercepts the legacy route and redirects the browser cleanly to the active registration portal at the Borrower Registration screen (/register). |
| Actual result |  |
| Status |  |
| Evidence |  |
| Comments or issue ID |  |
| Retest result |  |

Appendix G - UAT Acceptance Form

Project: Loanstar Seafarer Lending Platform          Client: Loan Star Lending Group Corp.
System or Version: 1.0 (Meridian DS V1.1)            UAT Period: __________________________

The client confirms that authorized users tested the agreed scope and reviewed the recorded results. Select one decision:

[  ] Accepted. The approved solution may proceed to final handover.

[  ] Accepted with Minor Actions. The solution may proceed subject to the actions below.

[  ] Retesting Needed. Important items must be corrected and tested again.

[  ] Not Accepted. The reason and required next steps are recorded below.

Conditions or remaining actions:

_______________________________________________________________________________________________________
_______________________________________________________________________________________________________
_______________________________________________________________________________________________________

| Authorized Client Approver | Name & Title: ____________________________________ Signature: __________________________ Date: ____________ |
| --- | --- |
| StartupLab Project Owner | Name: _____________________________________________ Signature: __________________________ Date: ____________ |
| CEO Approval (if a material exception applies) | Name: _____________________________________________ Signature: __________________________ Date: ____________ |