Loanstar

Meeting Summary and Minutes - September 11, 2026

| Client | LSLGC |
| --- | --- |
| Project | Loanstar |
| Meeting Type | Progress review and live document-generation demo |
| Date | September 11, 2026 |
| Next Meeting | To be confirmed this week |
| Participants | Rovick Romasanta, Johnrey Bautista (StartupLab); LSLGC client team |

Executive Summary

We closed out all three items carried over from the September 9 and 10 reviews: the penalty ledger balance view, the import/export data template, and automatic document generation. Document generation, the last of the three, was completed and demonstrated live to the client in this session.

With all three items delivered, we are moving the project into full workflow testing. This session's demo covered borrower-specific document selection, consolidated handling of multiple collateral items into a single document, document version tracking, and admin-level control over document types. We identified two formatting refinements — page length on the Promissory Note and table borders on the Disclosure Statement — and scheduled both for correction ahead of the next client touchpoint.

Work Reviewed or Demonstrated

- Document-generation screen for Seafarer loans, with individual documents (Promissory Note, Check Voucher, etc.) generated on demand as client-ready PDFs, built to the client's own layout.

- Consolidated collateral handling: loans with multiple mortgaged assets now produce one document per type instead of a separate document for every collateral item.

- End-to-end demo of a new refinancing loan on a monthly schedule, through the collateral inspection stage (CIG), where a Collateral Inspection Report supports multiple vehicle entries — three vehicles entered live.

- Full pipeline confirmation: the loan moved through Committee approval into the LRA stage, generating one consolidated document listing all three vehicles with details filled in automatically.

- Super Admin document-template control center: stored document metadata, full version history per document (version 2 shown live), and in-place editing.

- Document library now stands at 32 documents, each reused across loans with no duplication.

- Live preview and download of a generated demand letter ("second notice to pay"), routed to remedial and collections.

- Real Estate Mortgage (REM) document generation, running on the same engine as the auto/chattel collateral documents.

- Company logo placement on generated documents, verified at actual print size via a downloaded sample.

- Demand letter now generates directly from the LRA (release) stage, closing out a request from a prior session.

- Formatting review of the Promissory Note for Seafarer loans: currently spans three pages instead of one on the client's standard "8.5 x 13" paper size — a font-size and margin fix, already scoped.

- Formatting review of the Disclosure Statement, including removal of the visible table border lines, on the same "8.5 x 13" paper size.

- Admin workflow for adding a new document type: name, slug, category, and description.

Decisions and Confirmations

- All three carried-over items are confirmed complete: document generation; PDF as the print-ready output, with an editable Word copy also delivered; and the client's adoption of our system template for importing historical records.

- LRA staff now generate only the documents a given borrower needs, filterable by required, optional, or already-generated status, replacing full-batch generation.

- Every document generation is versioned, giving us a full audit trail of changes over time.

- The demand letter is confirmed live at the LRA (release) stage.

- The client reviewed and signed off on the logo size on generated documents.

- The Excel-based import/export template will go out to the client by email this week.

Open Questions and Clarifications

None at this time.

Action Items

| Action / Item | Owner | Target | Status / Notes |
| --- | --- | --- | --- |
| Fix Promissory Note formatting (font/margins) to fit one "8.5 x 13" page | Rovick Romasanta | Before next client session | Root cause identified during the demo; font and margin fix. |
| Remove the table border lines on the Disclosure Statement | Rovick Romasanta | Before next client session | Client-requested refinement. |
| Send the client the Excel-based import/export template by email | Rovick Romasanta | This week | Ready to send. |
| Align internally on rollout timeline, then confirm next session with the client | Rovick Romasanta | This week | Closes out the meeting. |

Next Value Point

With document generation complete, our focus shifts to full workflow testing. Immediate next steps: finalize the two document-formatting fixes, send the client the import/export template, and confirm the next client session this week.