# LoanStar System SDLC Timeline Report

Reporting period: June to September 2026

# Project Status

The LoanStar System development work began in the first week of June 2026 with an on-site review and analysis of the client’s existing loan process. User Acceptance Testing was completed from September 22 to September 25, 2026. This report records the project timeline through completion of UAT.

# SDLC Timeline

| SDLC Phase | Period | Key Activity | Status |
| --- | --- | --- | --- |
| Planning and Analysis | June 1 to June 12 | On-site review of LoanStar operations and system analysis. | Completed |
| Design and Development | June 15 to August 31 | Design and build the LoanStar loan management modules. | Completed for UAT |
| Code Review | September 1 to September 4 | Review the implemented features and address identified issues. | Completed |
| Quality Assurance Testing | September 7 to September 18 | Perform internal functional and regression testing before client validation. | Completed |
| User Acceptance Testing | September 22 to September 25 | Client validation of the LoanStar System against operational requirements. | Completed |

# Timeline Summary

| June | July | August | September |
| --- | --- | --- | --- |
| On-site analysis and planning | System design and development | Development completion | Code review, QA, and UAT completion |

# Conclusion

The reporting timeline concludes with completed UAT on September 25, 2026. Deployment, documentation, and maintenance activities may be scheduled as the next project phase if required.