# LoanStar Handover Readiness Checklist

Purpose: Use this checklist before handing the system over. It is written for business testing: tick an item only after it has been tried successfully in the handover environment.

Important: A tick means the expected result was seen, no error message appeared, and the information saved correctly after refreshing the page. If an item fails, write the issue in the log at the end, leave the item unticked, and retest it after the fix.

# How to use this checklist

For every relevant role, use a safe test account and test data. Test the normal action first, then an invalid or incomplete action where the checklist asks for it. Confirm that people can only see the work and actions intended for their role.

Before signing off, make sure every applicable item is either:

•  checked as passed;

•  marked **Not applicable** with a reason; or

•  listed as an open issue with an owner and target date.

# 1. Start-up, sign-in, and access

☐  The home page opens without a broken layout or error message.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A new borrower can register and receives clear guidance if required details are missing.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A registered user can sign in and is taken to the correct work area.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A user can request a password reset and complete the reset safely.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Incorrect sign-in details show a clear message without revealing private account information.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A signed-in user can sign out and can no longer open protected pages by using the browser back button.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Each role reaches only its own work area: Borrower, Agent, CSA, CIG, Committee, LRA, AR, Collector, Remedial, Administrator, and Reports.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A user who tries to open an area they are not allowed to use sees an access-denied message rather than private data.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The main dashboard loads its totals, charts, and links without empty or misleading information.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The account page lets a user update permitted profile details, notification choices, and profile image; the change remains after refresh.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 2. Borrower journey

☐  A borrower can create an application with all required personal or business information.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Required fields, dates, money amounts, phone numbers, and email addresses are checked before submission.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A borrower can add, edit, and remove a co-borrower where allowed.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A borrower can upload required documents, view them, download them, and receives a clear message for an unsupported or failed upload.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A borrower can save an unfinished application and return to it later without losing entered information.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A borrower can submit an application only when all required information and documents are complete.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The borrower sees an understandable progress timeline and the current application status.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The borrower can read the loan computation and submit a counter-offer or message where the process allows it.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The borrower can receive, read, and sign required briefing, computation, and release documents.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A borrower can view an active loan, payment information, and available payment documents without seeing another borrower's data.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A borrower can start a reloan only when eligible, and the new request is connected to the correct previous loan.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 3. Agent and lead handling

☐  An Agent can create a lead with valid contact details.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The system prevents duplicate or clearly conflicting borrower records and explains what to do next.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  An Agent can search for an existing borrower before creating a new lead.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  An Agent can open, update, and follow the history of a lead.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  An Agent can convert an eligible lead into the next step of the application process.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Lead lists, search results, and history show the correct borrower, status, and dates.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 4. CSA application processing and loan computation

☐  A CSA can create a new application and find existing borrowers and leads.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A CSA can complete the initial interview, privacy orientation, and required checks.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A CSA can place an application on hold, add the reason, and clear the hold when appropriate.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A CSA can connect a borrower account and send the application forward without losing data.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A CSA can upload, download, and review application documents.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A CSA can prepare the application form, disclosure, checklist, and endorsement at the correct stage.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A CSA can calculate a loan and sees totals, fees, dates, and payment amounts that match the approved business calculator.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Changing the loan amount, term, product, or payment frequency updates the calculation clearly and correctly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The **Auto/REM collateral** calculation uses the correct collateral treatment: no security fee and no unexpected extra months.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The following payment choices appear only for the loan products allowed to use them: monthly, semi-monthly, weekly, every 15 days, quarterly, every two months, and daily.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Weekly invoice financing allows only 1-, 2-, or 3-month terms; shows the correct interest progression; does not add an inappropriate fee bundle; and places principal due one week after the final interest payment.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Every-15-days schedules have two payments per month, are 15 days apart, and add up correctly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Quarterly schedules allow the correct term, show separate interest and principal lines for each payment, and add up correctly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Every-two-months schedules allow the correct term, show separate interest and principal lines for each payment, and add up correctly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Daily schedules have one payment per day, the expected number of rows, consecutive dates, and correct totals.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  An invalid payment choice or term is blocked with a helpful message rather than saving incorrect information.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The CSA can witness or record the required computation signature.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A CSA can send an application to CIG or Committee, request a revision, and see the updated status.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The early-settlement discount lets the CSA select future months, enter a percentage from 0% to 100%, and see the discount update correctly; one selected month must not create a negative discount.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 5. CIG review and verification

☐  CIG can see the correct applications assigned for review.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  CIG can review the application, checklist, documents, and all completed CSA checks.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  CIG can record borrower references, field visits, collateral inspections, and reloan verification where relevant.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  CIG can request a correction, return an application, forward it, or cancel it; the reason and updated status are visible to the next role.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  CIG can record callbacks, mark them resolved, and see callback history.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  CIG can record a denial notification and view denial-call history.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  CIG history correctly shows forwarded, returned, cancelled, and completed work.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 6. Committee decision and negotiation

☐  Committee members can see applications awaiting decision and open all required information.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Committee member can complete the checklist, assessment, and vote.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The system records the decision and shows the correct status to the borrower and internal teams.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Committee member can approve, decline, request revision, or approve without a signature only when permitted.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The committee can make an allowed override; the recalculated terms, payment schedule, and audit trail are correct.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The borrower can receive an offer, counter it where allowed, and accept it; both sides see the same negotiation history.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A decision email can be sent again when needed without changing the decision itself.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Committee history accurately shows completed decisions.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 7. LRA documents, signing, and release

☐  LRA can see the release queue and open the correct application.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  LRA can review the required checklist, document path, final computation sheet, and PDC details.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  LRA can generate the correct loan documents for the selected borrower, loan product, collateral, payment schedule, and co-borrower situation.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Generated documents show the correct names, dates, amounts, payment terms, and signature areas.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A document can be downloaded, previewed, signed one at a time, or signed in the supported group action.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  LRA can upload combined signed documents and the stored files can be opened afterwards.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  LRA can collect and record PDC details where required.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  LRA can issue the acknowledgement receipt and release the loan only after all required actions are complete.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Releasing a loan sends it to the correct next area and prevents accidental duplicate release.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  LRA history shows the released and closed applications correctly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 8. Document and template quality

☐  An Administrator can create, edit, preview, save as draft, publish, and download document templates.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Publishing a new template does not unexpectedly change unrelated templates.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A document preview and downloaded DOCX/PDF render without missing text, broken tables, overlap, or unreadable pages.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Test at least one document for every live loan-product and borrower-type variation, including co-borrower, collateral, corporate, individual, invoice, bi-monthly, and per-day cases where applicable.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  All legal names, amounts, dates, fees, payment terms, and signature labels are correct in the generated test documents.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The email-template list, editor, and test-email function work with a safe test recipient.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The system makes it clear when a document cannot be generated and does not mark the application as complete by mistake.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Any legal-template question that needs a business decision is recorded before handover; it is not silently treated as a software pass.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

## Known document items to resolve or formally accept

☐  Decide the final approach for the separate Seafarer and SME Promissory Note source documents.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Decide the correct second-signer treatment for the Individual Consent Form source.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Confirm or supply a source example for the DTI borrower paragraph in the Loan Agreement.

Expected output: The confirmation can be supported by a visible record, report, or written handover decision.

☐  Decide whether to add a shared vehicle “Body Type” field for the mortgage-cancellation document.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Formally accept or correct the known title-size differences in the AR ATM Voucher and Agreement for Consolidation.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Record how the 11 templates with no original source document will receive legal/business review.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 9. Accounts Receivable (AR)

☐  A newly released loan arrives in the AR queue once, with the correct borrower, balance, due dates, and schedule.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR can open the master list and an individual account; totals, schedule rows, due dates, aging, and balances match the released loan.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR can view the application checklist and release documents for an account.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR can record a payment and download the payment record.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR can create, review, reject, and reconcile a daily collection report, including individual report items.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The system prevents a duplicate daily collection report or duplicate posting and explains why.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A bounced payment is handled correctly and updates the account without corrupting prior payments.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR can move a payment when permitted; amounts, balance, history, and approvals remain correct.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR can create, confirm, or reject an internal transfer with a complete history.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR can process a rounding write-off only with the proper control and audit record.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  AR history shows accounts, daily collection reports, transfers, and write-offs correctly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Penalties, effective balance, discounts, aging, and paid-off status match expected test cases.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 10. Collections and remedial work

☐  A Collector sees the correct assigned accounts and can open the loan file and case file.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Collector can read the borrower briefing, record contacts, add reminders, and view the history.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Collector can record a payment, download its record, and see the account balance update correctly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Collector can prepare a demand letter and the generated letter contains the correct borrower, amount, and account details.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Collector can check eligibility for a move of payment, see the surcharge, submit the move, and get the correct resulting schedule.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Collector can use the daily collection report process and see its report history.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A Collector can view closed-account and remedial-turnover history.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Remedial users can view the correct accounts, case files, documents, checklists, demand letters, and payment actions.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  A remedial payment or status action cannot be performed twice by refreshing the page or submitting again.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 11. Administration and controls

☐  Administrators can create, update, deactivate, and search user accounts; deactivated users can no longer sign in.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Administrators can create roles, set permissions and field rules, and confirm a test user receives exactly those permissions.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Administrators can manage selectable loan types and confirm the changes appear correctly in the application process.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Administrators can manage stage checklists and see them in the correct work stage.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Administrators can review audit records and identify who performed a significant action and when.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Administrators can update configuration safely and invalid values are blocked with a clear message.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The email, SMS, document-rendering, and reporting-assistant connection tests give a clear pass or failure result.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  System checks and audit pages load without exposing passwords, access keys, or private borrower information.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 12. Reports, search, and notifications

☐  Reports dashboard totals agree with the underlying test data.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Pipeline, account, collection, past-due, and insight reports open, filter correctly, and show understandable empty states.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The reporting assistant can start a conversation, retain the correct thread, provide a useful answer, and handles unavailable data clearly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Notifications show the correct events for the signed-in person and can be read without exposing other users’ notifications.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Search, filters, date ranges, pagination, and history views return the correct results and do not lose the selected filters unexpectedly.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Scheduled reminders are tested in a safe environment and do not send duplicate or incorrect reminders.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 13. Error handling, safety, and usability

☐  For every critical action above, test a missing required field, an invalid value, and a network/service failure where safe; the user sees a clear message and no partial or duplicate record is created.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Buttons show progress while saving and cannot accidentally submit the same action twice.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Refreshing the page after a completed action shows the same saved result.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Browser back/forward navigation does not expose private data or cause duplicate actions.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Large lists, long schedules, and daily-payment accounts remain usable and load in a reasonable time.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  The system is usable at common laptop and mobile screen widths: text is readable, buttons remain reachable, and no essential content is cut off.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Forms can be completed with keyboard navigation and have readable labels and error messages.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Dates, currency, totals, names, and status labels are understandable and consistently formatted.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  No test account, test document, or sample payment is left in a state that could be mistaken for a real transaction.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

# 14. Final release checks

☐  Run the project’s automated checks and record the date, result, and person who ran them.

Expected output: The checks finish with recorded results, including any failures or skipped tests and their reasons.

☐  Run the full browser-based test suite in the handover environment and record any skipped tests with a reason.

Expected output: The stated action finishes successfully, the correct information or status is visible, the result remains after refresh, and no unexpected error message appears.

☐  Complete a real end-to-end test: borrower application → CSA → CIG → Committee → LRA release → AR → payment/collection.

Expected output: The application moves through every listed stage, with the correct information, status, and documents visible to each role.

☐  Complete one end-to-end test for each special payment arrangement: Auto/REM collateral, Invoice/Weekly, every 15 days, quarterly, every two months, daily, and early settlement.

Expected output: Each special payment arrangement completes with the correct calculation, schedule, documents, and AR record.

☐  Confirm all open items from the “Known document items” section have an owner and written handover decision.

Expected output: The confirmation can be supported by a visible record, report, or written handover decision.

☐  Confirm that no critical or high-priority issue remains open.

Expected output: The confirmation can be supported by a visible record, report, or written handover decision.

☐  Give the handover team the list of test accounts, support contacts, recovery steps, and locations of important documents—without sharing passwords in this checklist.

Expected output: The receiving team has the needed information and can find it without receiving any passwords.

☐  Confirm backups, environment settings, external-service contacts, and access ownership are known by the receiving team.

Expected output: The confirmation can be supported by a visible record, report, or written handover decision.

☐  Hold a handover walkthrough with each affected business role and record questions or follow-up work.

Expected output: Each business role understands its work area, and all questions or follow-up work are recorded.

# Issue log

| No. | Checklist section/item | What happened | Severity | Owner | Target date | Retested / result |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |

# Handover sign-off

| Role | Name | Date | Sign-off / notes |
| --- | --- | --- | --- |
| Business owner |  |  |  |
| Operations representative |  |  |  |
| Finance / AR representative |  |  |  |
| System administrator |  |  |  |
| Delivery / project owner |  |  |  |

**Handover decision:** [ ] Ready to hand over  [ ] Ready with accepted follow-ups  [ ] Not ready